 BLACK SKULL
Marcelo Gaspar
drmpgaspar@gmail.com

Static Site Documentation
29th October 2019
# Overview
Black Skull e-Sports has given Marcelo Gaspar solutions the project of designing and implementing a site that reflects how awesome Black Skull is. Users should feel comfortable when surfing through the contents of the page, but more importantly they should also be able to gather all the relevant information quickly and intuitively.

Documentation
List of tasks to be performed:

01. Priority of each task
02. Title and description of each of them
03. Difficulty level
04. Estimated time for each task.
05. Record of incidents that were detected during project execution.
06. Record of lessons learned.
07. Project calendar
08. The Chronogram of the project.
09. Quality control measurements.
10. Quality metrics
11. Requirements documentation.
12. Risk documentation in the event that these exist
13. Documentation about the git WORKFLOW you are going to use
14. Documentation about the tools used in the project

# 01
Priority (1-3) 1- low, 2- moderate, 3- high
A: Organization = 3
B: Layout = 2
C: Repository in git = 3
D: Structuring in HTML = 3
E: CSS styling = 2
F: JavaScript functions = 2
G: Test = 3

# 02
A: Organization = structuring all tasks by priority and estimated execution time.
B: Layout = choice of theme and creation of website design.
C: Repository in git = put the project into a  git repository to organize changes during construction.
D: HTML Structuring = create entire site structure with the chosen grid (Materialize.css).
E: CSS styling = the artist part to give the site beauty.
F: JavaScript functions = the magician's part to create user interaction and validate forms.
G: Test = test in all browsers but the code has to be tested all the time.

# 03
Difficulty (1-3) 1- low, 2- moderate, 3- hard
A: Organization and Documentation = 2
B: Layout = 2
C: Repository in git = 1
D: Structuring in HTML = 2
E: CSS styling = 1
F: JavaScript functions = 3
G: Test = 2

# 04
Time (hours)
A: Organization and Documentation = 4h
B: Layout = 3h
C: Repository in git = 1h
D: Structuring in HTML = 8h
E: CSS styling = 5h
F: JavaScript functions = 8h
G: Test = 3h
H: Incidents = 8h (20% total time)

Total time: 40h

# 05
- Difficulty fulfilling the given time for each task
- Some tasks were underestimated
- Difficulty with vertical alignment when structuring html with grid
- Stop the project to study some framework concepts used
- Knowledge limitation in JavaScript
- Difficulty optimizing time for each task
- Limitation to implement certain features

# 06
- Better organize myself to accomplish the tasks
- I learned to prioritize the most important tasks
- I learned how to better structure a grid site
- Use git to our advantage
- Take questions with colleagues
- Make good use of CSS
- Better understand programming logic with JavaScript
- Have patience and be humble

# 07 Project Calendar
Main tasks
29/10 -> Organization and Create repository in git
30/10 -> Structuring HTML
31/10 -> Styling with CSS
01/11 -> Validation with JavaScript
02/11 -> Revise all code and make it cleaner
03/11 -> Test in browsers

# 08 Chronogram of the project
29/10 - Organization and division of tasks by priorities
      - Start documentation
      - Set website theme
      - Put repository in git
      - Define which CSS framework to use to make the grid
      - Start HTML basic structuring

30/10 - Continue website structure
      - Work with git
      - Create and link all pages and sub-pages that the website will contain
      - Create forms
      - Start basic styling with CSS

31/10 - Continue website structure
      - Continue styling with CSS
      - Continue work with git
      - Start JavaScript functions

01/11 - Study how to implement form validation with JavaScript
      - Study how to create a slide in page "home"
      - Start test functions
      - Continue styling with CSS

02/11 - Implement JavaScript functions
      - Complete final details of the structuring
      - Complete final details of the styling

03/11 - Finalize documentation
      - Test in browsers
      - Push to GitHub repository

# 09 Quality control measurements
- The quality control measurements are used to analyze as well as evaluate the quality of the different processes involved in a project against the standards of the organization or on the requirements specified during the project management planning.

- Is the HTML code properly validated by the W3C ?
- Are the HTML, JS and CSS files properly formatted ?
- Did you use clean code?
- Is the site responsive and easy for the customer to understand?
- Does the site have all the specifications requested by the company?
- Does the site look good when displayed in any of the common browser clients?
- Do the commit messages properly explain the development flow of the project?
- Have all functions been tested throughout the project realization process?

# 10 Quality metrics
Google Chrome Developer Tools (Audits)
Identify and fix common problems that affect your site's performance, accessibility and user experience
- Performance
- Progressive Web App
- Best practices
- Accessibility
- SEO

Metrics:
First Contentful Paint
0.7 s
Speed Index
0.5 s
Time to Interactive
0.7 s
First Meaningful Paint
0.7 s
First CPU Idle
0.7 s
Max Potential First Input Delay
20 ms

# 11 Project requeriments
Features common to the entire portal:
- Header:
  + Company logo, Navigation menu, Breadcrumb (all times the user must be able to visualize which route the    web is on as well as be able to go back to the family or general category)

- Footer:
  + Main Navigation Links

- Home:
  + Slider / Central Carousel
  + Featured Contents

- About us:
  + Company introduction
  + Playback YouTube videos (they must be able to play without leaving the page)

- Services
  + To be able to view the list of main services

- Gallery
  + To be able to visualize a gallery of images where when clicking on one of them it is enlarged

- Detail page of each service:
  + A specific page for each service with the detailed information of the same
  + Call to Action / Button to request more information about this service
  + Page with form to request more information about a certain service
  + This form must be valid on the client side, do not worry about sending the mail for now

- Contact page to request more information
  + This page must contain a form with a drop-down that allows the user to select the subject for which they   wish to contact, the same as in the case of the service detail page, it will be necessary to perform a validation through JavaScript

# 12 Risk documentation
Incidents (disease, technical failure, poor performance, unrealistic deadlines) may change:
Statement of work (SOW),
Work breakdown structure (WBS),
Budget,
Schedule,
Execution plan.

# 13 Git Workflow
Described by Vincent Driessen in 2010.
I used 3 branches:
- Master
- Develop
- Feature

+ “Master” is always ready to be released on LIVE, with everything fully tested and approved          (production-ready).
+ “Develop” is the branch to which all feature branches are merged and where all tests are performed. Only when everything’s been thoroughly checked and fixed it can be merged to the Master.

# 14 Project Tools
- Visual Studio Code
- Git and GitHub
- Materialize.css
- Google Chrome Developer Tools

References to make the project:
https://materializecss.com/
https://www.w3schools.com/
https://stackoverflow.com/